Product Requirements Document

Visitor Management System (VMS) for IIM Lucknow

Student Capstone Project · Team of 6 · 4–6 Week Build Window

| Field | Detail |
| --- | --- |
| Document owner | [Your name / team lead] |
| Team size | 6 members |
| Timeline | 4–6 weeks (build + demo) |
| Status | Draft v1 — for review |
| Project type | Academic / student team project (not a commercial deployment) |

# 0. Stated Assumptions & Validated Facts

To keep this PRD honest, the inputs below are separated by confidence level. Anything marked “validated” came directly from a real IIM Lucknow insider on the team; anything marked “assumed” is a placeholder that the team should confirm with campus security/admin before finalizing scope.

Validated (confirmed by team, ground-truth)

- Campus has 2 gates through which all visitor entry currently happens.

- Current process is a manual paper register — visitors write their own entry (name, purpose, etc.) by hand at the gate.

- No visible bottleneck has been observed at gates during placement season specifically — entry itself isn't the pain point.

- During placement week, a distinct visitor pattern recurs: multiple recruiters and company professionals arrive carrying presentation materials (PPTs, laptops) for pre-placement talks and on-campus interviews.

- This is a standalone student team project — explicitly not affiliated with or scoped from any other venture the team is involved in.

Assumed (needs validation before build — flagged as risk in Section 8)

- Security staff have no existing digital tool (Excel, ERP module, etc.) layered on top of the paper register — assumed fully manual today.

- There is no formal pre-intimation process today where a host (faculty/admin/student body) tells security “X is coming on Y date” — assumed ad hoc / verbal / WhatsApp-based at best.

- Hostel visitor access (parents, etc.) follows the same 2-gate register process — assumed not a separate system.

- Recruiters during placement week are currently registered exactly like any other visitor, with no fast-track or pre-cleared list — assumed no differentiation today.

# 1. Problem Statement

IIM Lucknow's visitor entry process across its 2 campus gates runs entirely on a handwritten paper register. This isn't a speed problem — there's no evidence of queuing or delay at the gates even during high-traffic periods. The actual problem is one of traceability, preparedness, and experience quality for specific recurring visitor types.

The clearest, most concrete instance of this is placement week: multiple recruiters and company professionals visit on the same days, several carrying physical presentation material and laptops for pre-placement talks and interviews. Today, security has no advance knowledge of who is coming, for which company, to meet whom, or at what time — every recruiter is logged the same way as any other walk-in visitor, by hand, on arrival.

“Why now” for a student project: this is a bounded, well-understood, real campus process (not a hypothetical), with a naturally recurring high-stakes use case (placement week) that gives the team a concrete scenario to design and demo against — rather than designing a generic VMS in the abstract.

## Core gaps in the current process

- No advance registration: hosts (faculty, admin, placement committee) cannot notify the gate in advance that a specific visitor is expected.

- No structured visitor data: paper entries are illegible-risk, unsearchable, and impossible to analyze after the fact (e.g., “how many recruiters visited during placement week” is not answerable today).

- No visitor-type differentiation: a recruiter arriving for a scheduled interview, a parent visiting a student, and a vendor delivery are all logged identically — there's no fast lane or context for security.

- No record retrieval for security/audit purposes: if campus security or administration ever needs to retrieve “who was on campus on date X,” the only source is a physical logbook.

# 2. Visitor & Stakeholder Landscape

An earlier draft of this PRD scoped personas narrowly around the placement-week recruiter scenario and back-filled three generic others (guest faculty, parent, vendor). On review, this undercounted the real range of visitor types and internal stakeholders on a residential B-school campus. This section lists the full landscape identified, and is explicit about which types are in MVP scope, which are deferred, and why — rather than silently omitting anyone.

## 2.1 Visitor Types — Full Landscape

| Visitor Type | Pattern | MVP Status | Reason |
| --- | --- | --- | --- |
| Recruiter / Company Professional | Scheduled, clustered around placement week, carries materials | IN SCOPE | Primary scenario this PRD is built around |
| Guest Faculty | Scheduled, sometimes repeat visits for sessions/case discussions | IN SCOPE | Same pre-registration flow as recruiters; low added cost |
| Parent / Family Visitor | Ad hoc, visiting a student in hostel | IN SCOPE (limited) | Simple case, but host-of-record question must be resolved — see 2.3 |
| Vendor / Contractor (electrician, AC repair, renovation crew, etc.) | Low-frequency, often multi-day, needs extended unsupervised access | PARTIAL — single-day only in MVP | Multi-day recurring access is a structurally different flow (badge/duration tracking); deferred to Phase 2 |
| Delivery Personnel (food delivery, courier services) | Extremely high frequency, near-zero advance notice, <2 min dwell time | OUT OF SCOPE (explicit non-goal) | See Section 3 — breaks the pre-registration model; full structured logging would be slower than the current process for the highest-volume visitor type |
| Prospective Student / Campus Visit Aspirant | Scheduled, often coordinated by admissions or student volunteers | DEFERRED | Real and recurring, but no validated process detail from the team; needs admissions-office input first |
| Alumni | Ad hoc or event-based (reunions, mentoring, placement committee involvement) | DEFERRED | Distinct trust profile (“known” vs. “new” visitor) not addressed by current binary pre-registered/walk-in model |
| External Academic Visitors (case-comp teams, exchange students, inter-institute guests) | Group visits, not individual | DEFERRED | MVP pre-registration form is designed for individual/bulk-list entry, not true group check-in as a unit |
| Emergency / Government (ambulance, fire inspector, police, auditor) | Rare, time-critical | OUT OF SCOPE (explicit non-goal) | Should bypass any system friction entirely; see Section 3 |

## 2.2 Internal Stakeholders — Full Landscape

| Stakeholder | Relationship to system | MVP Status |
| --- | --- | --- |
| Security Guard (Gate Staff) | Primary daily user — confirms pre-registered visitors, logs walk-ins | IN SCOPE |
| Placement Committee Coordinator | Pre-registers recruiters in bulk ahead of placement week | IN SCOPE |
| Student (as host for parent visits) | Needs a path to pre-register their own visitor — see 2.3 for the gap this exposes | IN SCOPE (flow to be defined) |
| Hostel Warden / Hostel Admin | Owns policy on hostel visitor access; not previously consulted in this PRD | ACKNOWLEDGED, not a build dependency for MVP |
| Security Supervisor / In-charge | Likely wants oversight/incident-review reporting distinct from a single gate guard's view | DEFERRED — folded into generic admin dashboard for MVP, not separately designed |
| Campus Administration (Dean's office or equivalent) | Owns sign-off on any real deployment, plus data retention/privacy policy | OUT OF MVP BUILD — acknowledged as the approval authority, not engaged by the student team |
| IT / Network Infrastructure Owner | Owns connectivity at gates, relevant to the “no internet at gate” risk in Section 8 | OUT OF MVP BUILD — acknowledged, not engaged by the student team |

## 2.3 Open Design Gap This Exposes

The original MVP flow (Section 6) only allows staff/admin to create a pre-registration entry. But the Parent/Family visitor type implies the host is the student, not an administrator — and the design never specified whether students can self-register their own visitors. This is treated as a build decision the team must make explicitly (most likely: yes, students get a lightweight version of the same pre-registration form), rather than left as a silent gap.

## 2.4 Persona Detail — In-Scope Types

| Persona | Job-to-be-Done | Key friction today |
| --- | --- | --- |
| Recruiter / Company Professional | Get on campus quickly and be recognized as an expected, legitimate guest during placement week | Logged identically to a walk-in; no pre-context for security; carries PPT/laptop with no advance notice given |
| Guest Faculty | Visit campus for a session/case discussion with minimal friction, ideally without re-registering on repeat visits | Repeat visitors re-enter the same details every time on paper |
| Parent / Family Visitor | Visit a student in hostel with a simple, low-tech process | None observed as broken today, but no record exists if needed later |
| Vendor / Contractor (single-day only) | Get authorized, time-boxed campus access for a service task | Indistinguishable from other visitors in the register; no scope/duration noted |

## Internal Personas (Primary Daily Users)

| Persona | Job-to-be-Done | Key friction today |
| --- | --- | --- |
| Security Guard (Gate Staff) | Quickly verify who should be on campus and log entry/exit accurately | No advance visitor list; must rely entirely on what the visitor says and writes; no way to flag a visitor as pre-approved |
| Admin / Placement Committee Coordinator | Ensure recruiters are smoothly received without personally escorting each one to the gate | No system to pre-share a visitor list with security; relies on manual coordination (calls, WhatsApp) |

# 3. Goals & Non-Goals

## Goals

- Replace the paper register with a structured digital check-in at both gates.

- Allow a host (placement committee, faculty, admin) to pre-register an expected visitor before arrival — directly targeting the placement week recruiter scenario.

- Give security a simple interface to confirm a visitor against a pre-registered list, or log a walk-in if none exists.

- Make visitor history searchable and exportable for any future security/audit request.

- Demonstrate the system working end-to-end for at least one concrete scenario (placement week recruiter flow) in the final demo.

## Non-Goals (explicitly out of scope, with reasons)

- Delivery personnel (food delivery, couriers) going through the structured VMS — this is the highest-frequency visitor type on a residential campus, with near-zero advance notice and well under 2 minutes of dwell time per visit. Forcing every delivery through a pre-registration-or-manual-entry model would make the system slower than the current paper register for the single most common visitor type. Campuses typically handle this via a separate, lightweight drop-off point that never touches the visitor register — that's assumed to continue unchanged and is outside this system's scope.

- Emergency or government visitors (ambulance, fire inspector, police, statutory auditor) — these should bypass any system-imposed friction entirely. The system makes no attempt to gate or log these in real time; if a record is needed, it would be reconstructed after the fact, not captured at the point of entry.

- Facial recognition or biometric check-in — disproportionate engineering cost for a 4–6 week, 6-person academic build; adds no proven value since gate speed isn't the actual problem.

- A visitor-facing mobile app — most visitor types (parents, vendors) have no reason to install an app for a one-time campus visit; a web form/link is sufficient and far cheaper to build.

- Integration with any existing IIM Lucknow ERP/academic system — access and data-sharing approval from administration is outside the team's control and timeline.

- Automated host notifications (SMS/email alerts to faculty when their guest arrives) — valuable, but a Phase 2 nice-to-have; doesn't block the core check-in problem.

- Hostel-specific access control (e.g., separate warden approval workflows) — treated as the same flow as any other visitor for MVP; hostel-specific rules are a real but separate problem the team doesn't have validated detail on.

- Multi-day vendor/contractor access (e.g., a 2-week renovation crew) — requires duration/badge tracking structurally different from single-visit check-in/check-out; deferred to Phase 2.

- Prospective student campus visits, alumni visits, and external group/academic visitors (case-comp teams, exchange students) — all real and recurring, but deferred for lack of validated process detail or because they need a group-check-in model the MVP form doesn't support. See Section 2.1 for the full breakdown.

# 4. Success Metrics

Metrics are deliberately not generic SaaS KPIs like “check-in time” — there's no evidence that's currently a problem. Instead, metrics are tied to the specific personas and the placement-week scenario that motivates this project.

| Metric | Tied to | Why it matters |
| --- | --- | --- |
| % of placement-week recruiter visits that were pre-registered before arrival | Recruiter persona + Placement Coordinator | Directly measures whether the core “advance notice” problem is solved |
| Time for security to confirm a pre-registered visitor vs. a walk-in | Security Guard persona | Validates that pre-registration actually reduces friction at the point of entry |
| % of all gate entries with complete, structured data (vs. illegible/incomplete paper entries) | Audit / record-retrieval use case | Measures whether the system actually improves traceability, the core stated problem |
| Successful demo completion of the full placement-week recruiter flow (pre-register → gate confirm → searchable record) | Overall project / grading | The concrete, defensible proof point for evaluators |

# 5. MVP Scope vs. Phase 2

With 6 people and 4–6 weeks, the team can credibly parallelize into 3 pairs. Below is what's realistic to ship as MVP — each inclusion or cut is justified against this specific team size and timeline, not asserted generically.

## MVP (ships within 4–6 weeks)

| Feature | Owner pair (suggested) | Why it's in MVP |
| --- | --- | --- |
| Web-based pre-registration form (host enters visitor name, purpose, expected date/time) | Pair A | Core to solving the actual stated problem (advance notice); a simple form is ~3–4 days of work, fits easily in the timeline |
| Gate check-in interface for security (search pre-registered list, or log walk-in manually) | Pair B | Directly replaces the paper register; the single highest-value, lowest-complexity feature — it's the MVP's spine |
| Searchable visitor log / basic admin dashboard (filter by date, visitor type, status) | Pair C | Solves the traceability gap directly; a basic filtered table view is buildable by a pair in under 2 weeks with no exotic tech |
| Placement-week demo flow: bulk pre-register a list of recruiters, then simulate gate check-in for each | All pairs (integration week) | This is the concrete scenario the whole PRD is built around — needed for a credible, specific demo rather than a generic walkthrough |

## Phase 2 / Future Scope (explicitly deferred)

- Automated SMS/email notification to host when their pre-registered visitor checks in.

- QR-code-based check-in (visitor scans a code generated at pre-registration) — genuinely useful, but adds a generation/scanning layer the team can cut without losing the core proof point.

- Visitor-type-specific workflows (e.g., a distinct vendor flow with delivery scope/duration fields).

- Analytics/reporting beyond basic filtering (e.g., trend dashboards across placement seasons).

- Any integration with IIM Lucknow's actual administrative systems for a real (non-demo) campus rollout.

# 6. User Flows (Top 2 Personas)

## Flow A: Recruiter (Placement Week) — Pre-registered Path

- Placement Coordinator logs into the admin pre-registration form before placement week.

- Coordinator enters recruiter details in bulk (or one at a time): name, company, visit date, purpose, expected gate.

- System generates a pre-registered visitor list, visible to security at both gates.

- Recruiter arrives at the gate on the scheduled date.

- Security searches the pre-registered list by name or company, confirms identity, and marks check-in.

- Recruiter is logged in with structured data — no handwriting, no ambiguity.

- (End of visit) Security marks check-out, completing the structured record.

## Flow B: Security Guard — Handling a Walk-in (No Pre-registration)

- Visitor arrives at the gate with no prior pre-registration.

- Security searches the pre-registered list — finds no match.

- Security selects “Walk-in / Manual Entry” and enters the visitor's basic details directly into the system (name, purpose, who they're visiting).

- Visitor is logged with the same structured format as a pre-registered visitor, just entered at the gate instead of in advance.

- Record is now searchable identically to any pre-registered entry.

# 7. Edge Cases & Failure Modes

| Scenario | Handling approach |
| --- | --- |
| No internet connectivity at the gate | MVP assumes basic connectivity is available (typical for a campus); if not, this is flagged as a hard dependency risk in Section 8 — not solved by an offline mode in MVP given timeline |
| Visitor has no smartphone / can't fill any digital form themselves | By design, the visitor never fills the form — only the host (faculty/admin/coordinator) or security enters data; visitor-side friction is a non-issue for MVP |
| Multiple recruiters from the same company arrive together, unlisted individually | Pre-registration form supports multiple names per company entry, entered by the coordinator in one batch |
| Security shift change mid-day | All check-in data lives in the shared system, not with an individual guard, so a new shift sees the same live pre-registered list and log |
| A visitor needs to be logged but should NOT appear in any later searchable export (e.g., a sensitive/confidential visit) | Out of MVP scope — flagged as an open question in Section 8, since it touches policy/permissions the team can't unilaterally decide |
| A pre-registered visitor never shows up | Their entry simply remains in “expected, not arrived” status — no special handling needed beyond the existing status field |
| A delivery rider or emergency vehicle is mistakenly directed into the structured check-in flow at the gate | Security guidance/training should clarify these never enter the VMS — this is a process note for gate staff, not a system feature |

# 8. Risks & Open Questions

These are the points a tough reviewer is most likely to push on — named explicitly rather than glossed over.

- Every “assumed” fact in Section 0 needs validation with actual campus security/admin before the team finalizes build scope — if the real process differs (e.g., there IS an informal pre-intimation system already), the problem statement weakens.

- The project currently has no validated evidence of a quantifiable pain point (e.g., no measured queue time, no documented security complaint) — the case rests on traceability and placement-week preparedness, which are real but qualitative; a sharp reviewer may ask for any available quantitative signal (even anecdotal recruiter or security feedback).

- Without IIM Lucknow administration sign-off, this remains a demo/prototype — the PRD should not imply this is heading toward a real production rollout unless that conversation has actually happened.

- Data privacy: visitor data (names, purpose of visit) being stored digitally raises a basic privacy question that paper records sidestep by being inaccessible — worth a one-line policy decision (e.g., data retention period) even for a student project.

- 6-person team coordination risk: 3 parallel pairs need a clear integration plan in the final week — if pre-registration (Pair A) and gate check-in (Pair B) aren't built against the same data model from day one, integration could eat more time than planned.

# 9. The Feature Almost Cut — and Why It Stayed

The searchable admin dashboard (Section 5, Pair C) was the most discussable cut. With only the pre-registration form and gate check-in, the team could demo “check someone in faster” — but that alone doesn't prove the real problem (traceability) is solved; it would just be a prettier paper register.

It stayed in MVP because without it, there's no way to demonstrate the single clearest improvement over the current process: turning “can't answer who was on campus on date X” into a 10-second search. A basic filtered table view is low-complexity enough (no charts, no analytics, just filter-and-list) that it didn't require cutting anything else to keep it in scope.

# 10. With a Real Budget & 6-Month Timeline

Given proper budget and 6 months, the system would add: QR-code-based self-check-in to remove the manual search step entirely; automated SMS/email alerts to hosts the moment their visitor checks in; a distinct, lighter-weight flow for vendors/deliveries with scope and duration tracking; and a genuine integration conversation with IIM Lucknow's administration to move from demo to real campus deployment, including a proper data retention and privacy policy rather than a placeholder one-liner.

# Reviewer Gut-Check

Would a tough product reviewer find a hole in this within the first 30 seconds? Yes — the most exposed gap is in Section 0/8: several foundational claims about the current process (no existing digital tool, no informal pre-intimation system) are stated as assumptions, not confirmed facts. If a reviewer asks “have you actually confirmed this with security?” and the answer is no, the problem statement's strength weakens immediately. This is named explicitly here rather than hidden — confirming these assumptions with campus security/admin is the team's single highest-priority next step before further build work.